## Slide 1: DPH SWEET400 – 5DH SW Development Lines

## Slide 2: Info
Release / TAG
Start of Branch
Merge
Line Swap
Stop of Line

## Slide 3: SWEET400- SW Release Configuration Tree APPL
Base
SW_Mockup
SW_22.40.01
New NCD
SW_22.40.02
Debug msg Change
SW_22.26.00
New SIP Integration SW_22.38.99
DH FBL supportive(FBL22.35.00) Rel 07/11/22
SW_22.37.00
Plan:07/12/22
FBL release support (22.35.01)
Ejad
In:
SecAccess with DDT
Flashing with DH
Out:
Service DH protected
SW_22.38.98
FBL 22.35.01(To support 22.38.98)
FBL22.35.01(new release)
17.11.22(internal release) (IDC release)
(Diag Hardening Software_2)
Ver:SW_22.39.99
Public Key storage handling
Eng Key release
DH1 Bug fixes
New feature implementation
WK7
Ver SW_23.15.00_Internal(serial) and 23.15.01_Internal(Eng Key)
Only Logistic change
Vector FBL Integration
WK 20.1
DH SW_22.38.97
Plan:24/11/22
FBL release (22.35.01)
DES_Cyber Security
DH1 Release Branch
Ver SW_23.15.99
DST Developer level test and bug fix
Jtag Access protection
WK 15.5
Ver SW_22.39.98
Serial Key Release
WK7
Ver SW_23.15.02_Internal(Eng Key)
NRC-22 Bug fix
DST and RTT Fix
WK 21.2
Ver SW_23.15.03_Internal(Eng Key)
Bug fix (Virgin flag and NRC 37 bug)
WK 21.5
Ver SW_23.15.00(Serial Key)
SW_23_15_04 (Eng Key)
Final Release
WK 22.1 22.3
Ver SW_23.16.98(Eng Key)
WK 28.1
Masking for Lower current
SW_23.16.99 (Eng Key)
WK 27.4
Bug fix (DTC)
Ver SW_23.16.00(Eng Key) Delta release and
Ver Sw_23_15.00 (Serial) for customer release
WK 28.5
Ver SW_23.39.99
Bug fix
Security Delay improvement (10 to 16 Minutes)
Hash algorithm function in Appl
WK41.5
Ver SW_23.39.97 ( Engineering key)
Test Review Bug fix
WK 47.3
Ver SW_23.39.98
Intermediate Customer release with serial Key
Part number update
WK 43.3
Ver SW_23.39.00
Customer release
WK48.5
Ver SW_23.39.96(Customer serial key)
Test Review Bug fix
WK 47.5

## Slide 4: SWEET400- SW Release Configuration Tree APPL
Base
SW_Calib support
SW_21.35.00
SW_21.35.01
Plan: WK 26.1
> Masking lower current reading to support the Calibration
> Increase mature time
SW_21.35.02
Plan: WK 27.5
> Masking range raised up to 3.05A
SW_21.35.03
Plan: WK 45.5
Remove current masking
Handle only the DTC triggering for lower current

## Slide 5: SWEET400- SW Release Configuration Tree APPL
Base
SW_Bugfix
SW_20.40.00
SW_20.40.01
Plan: WK 31.1
> Bug fix (Suspicious deactivation)
SW_20.40.02
Plan: WK 37.1
> Current mask
SW_20.40.03
Plan: WK 37.5
Current Mask Bug fix (DTC Mask included)

## Slide 6: SWEET400- SW Release Configuration Tree FBL
Base
Flash Boot loader
(Diag Hardening Software_2)
Ver:FBL_23.06.99
Eng Key storage handling
Key Split
VRGN Flag
WK7
F/W UC FBL REV
22.35.00
F/W UC FBL REV
22.35.01
TO Support the Application version release 22.37.00
(Diag Hardening Software_2)
Ver:FBL_23.10.00
JTAG Protection
RTT VRGN
WK10
WK15.5
Cyber Security Support Flash Boot loader
(Diag Hardening Software_2)
Ver:FBL_23.06.98
Serial Key storage handling
WK7
(Diag Hardening Software_2.2 (SW#2.2))
Ver:FBL_23.37.00
Vector SIP integration
WK47
(Diag Hardening Software_2)
Ver:FBL_23.19.00
Final release
WK28.5

## Slide 7: Thanks for your attention!